E27-24

Multiplatform games

Case study A

You are the project manager of a small team building a mobile and web dice game called RollRush. Players place a bet, pick a number from 1-6, and the system rolls the dice server-side, settles the bet, and updates the leaderboard. The team is running Agile two-week sprints. Midway through development, marketing requested a tournament mode and cosmetic items, creating scope pressure. A defect was discovered: some losing bets are incorrectly stored as 'Win' after a recent feature-branch merge. The system uses Git for version control and stores outcomes in the Bets table shown below.

| BetID | PlayerName | BetAmount (AZN) | ChosenNumber | RolledNumber | Result | Payout (AZN) | CreatedAt |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2001 | Aysel A. | 2.00 | 4 | 4 | Win | 4.00 | 2025-12-10 |
| 2002 | Kamran K. | 1.00 | 6 | 2 | Win (bug) | 2.00 | 2025-12-10 |
| 2003 | Nigar N. | 3.00 | 1 | 5 | Lose | 0.00 | 2025-12-10 |

- (2 p) What is one major project scheduling challenge in this scenario, and how would you address it to keep delivery on track (consider scope creep and tournament request)?

- (2 p) The game must be fair and tamper-resistant. Name one concrete step you would add to the project plan to ensure fairness/integrity of dice outcomes.

- (2 p) Which Git command can a developer use to create a new branch named fix-settlement-bug to work on the incorrect bet-settlement issue?

- (2 p) Write an SQL UPDATE statement to correct BetID = 2002 so that Result = 'Lose' and Payout = 0.00 in the Bets table.

- (2 p) Completing the Bet-Settlement Test-Case Matrix. For each row, fill in the missing fields:

- HTTP request method (e.g., GET, POST, PATCH...).

- Expected status code (e.g., 200, 400, 401, 404...).

- One short illustrative JSON response body.

| # | Scenario Type | Preconditions | API Request (example) | Expected (method / code / short JSON) |
| --- | --- | --- | --- | --- |
| 1 | Positive - first-time settle (lose becomes lose) | Bet 2002 exists; logged-in player is the owner; stored Result = 'Win (bug)' | Request method - ? /api/v1/bets/2002/settle Headers: Authorization: Bearer <token> | Status code and example response |
| 2 | Negative - already settled | Bet 2001 already Result = 'Win' and payout recorded | Request method - ? /api/v1/bets/2001/settle | Status code and example response |
| 3 | Negative - invalid BetID | BetID 9999 does not exist | Request method - ? /api/v1/bets/9999/settle | Status code and example response |
| 4 | Negative - unauthorized player | A different player tries to settle Bet 2003 using wrong token | Request method - ? /api/v1/bets/2003/settle using wrong auth token | Status code and example response |

Answers

Question 1: Project Scheduling Challenge

Major Challenge: Scope creep from marketing's mid-sprint request for tournament mode and cosmetic items while a critical bug exists.

How to Address:

- Immediately prioritize the bet-settlement bug fix in the current sprint as it affects game integrity and player trust

- Schedule a backlog refinement meeting with marketing and stakeholders to evaluate tournament mode and cosmetics

- Apply MoSCoW prioritization: bug fix is "Must have", tournament/cosmetics are "Should/Could have"

- Propose adding tournament mode to the next sprint after proper estimation, or defer to a future release

- Protect the current sprint by politely declining new features until the sprint review

- Document the change request formally and update the product backlog with estimated story points

This keeps delivery on track by addressing critical issues first and managing stakeholder expectations through transparent communication.

Question 2: Fairness and Integrity Step

Concrete Step: Implement server-side cryptographic randomness verification using a provably fair system.

Implementation in Project Plan:

- Add a task to integrate a cryptographically secure random number generator (e.g., SecRandomCopyBytes on iOS, CryptoKit framework)

- Store a server-generated seed hash before each roll that players can verify afterward

- Include audit logging of all dice rolls with timestamps, seeds, and outcomes in a separate DiceRolls table

- Add acceptance criteria: "Each dice roll must be verifiable through seed + result hash comparison"

- Schedule security review with a senior developer or external auditor before production deployment

This ensures tamper-resistance and builds player trust through transparency.

Question 3: Git Command

git checkout -b fix-settlement-bug

This command creates a new branch named fix-settlement-bug and immediately switches to it, allowing the developer to work on the bug fix isolated from the main codebase.

Question 4: SQL UPDATE Statement

UPDATE Bets

SET Result = 'Lose', Payout = 0.00

WHERE BetID = 2002;

This corrects the buggy record by setting the proper result and payout for the losing bet.

Question 5: Test-Case Matrix

Row 1 - Positive: First-time settle (lose becomes lose)

- Method: PATCH

- Status Code: 200

- JSON Response:

{

"betId": 2002,

"result": "Lose",

"payout": 0.00,

"message": "Bet settled successfully"

}

Row 2 - Negative: Already settled

- Method: PATCH

- Status Code: 400

- JSON Response:

{

"error": "Bad Request",

"message": "Bet 2001 has already been settled"

}

Row 3 - Negative: Invalid BetID

- Method: PATCH

- Status Code: 404

- JSON Response:

{

"error": "Not Found",

"message": "Bet 9999 does not exist"

}

Row 4 - Negative: Unauthorized player

- Method: PATCH

- Status Code: 401

- JSON Response:

{

"error": "Unauthorized",

"message": "You are not authorized to settle this bet"

}