E27-24

Multiplatform games

Case study C

Project: WordMystery - a 'guess the word' game. A session starts with a secret word and a limited number of attempts. Players submit guesses via an API, and the system updates session status: Active, Solved, or Failed. Work is organised in two-week sprints with a fixed marketing launch date. A prototype word-selection algorithm is ready; the next sprint covers a daily-streak feature. Risks include poor dictionary quality and performance under peak load. A defect was discovered after a feature-branch merge: sessions sometimes remain 'Active' even after a correct final guess.

| SessionID | Username | SecretWord | LastGuess | Status | AttemptsLeft | UpdatedAt |
| --- | --- | --- | --- | --- | --- | --- |
| 9001 | sara_r | PLANE | PLATE | Active | 2 | 2025-12-11 |
| 9002 | adil_h | BRAIN | BRAIN | Active (bug) | 1 | 2025-12-11 |
| 9003 | nurlan_g | RIVER | ROVER | Failed | 0 | 2025-12-11 |

- (2 p) Working in two-week development cycles is characteristic of which software-development methodology?

- (2 p) With a fixed marketing launch date, suggest one PM action to manage schedule pressure without sacrificing quality.

- (2 p) Which Git command merges a finished feature branch into main?

- (2 p) Write an SQL UPDATE statement to mark SessionID = 9002 as Status = 'Solved' in the WordSessions table.

- (2 p) Effort-Estimate Table - Daily Streak Testing Phase

| Metric | Person-Hours |
| --- | --- |
| Optimistic (best case) | 3 |
| Most likely (realistic) | 7 |
| Pessimistic (worst case) | 15 |

Using the table above, calculate the standard deviation of the testing duration for the Daily Streak feature (use the PERT formula).

Answers

Question 1: Software Development Methodology

Working in two-week development cycles is characteristic of Agile methodology, specifically Scrum.

Scrum uses fixed-length iterations called sprints (typically 1-4 weeks, commonly 2 weeks) where teams deliver potentially shippable increments of software. Each sprint includes planning, daily standups, development, review, and retrospective ceremonies.

Question 2: PM Action to Manage Schedule Pressure

PM Action: Implement timeboxing with prioritized feature delivery using MoSCoW method.

Specific Steps:

- Classify all remaining features as Must Have, Should Have, Could Have, or Won't Have for the launch date

- Commit only "Must Have" features to the remaining sprints before launch

- Move "Should Have" and "Could Have" features (like daily-streak) to post-launch iterations if they risk delaying the core game

- Build a Minimum Viable Product (MVP) for launch that includes core gameplay (word guessing, session management) and defer enhancements

- Communicate transparently with marketing about what will be ready at launch versus what comes in updates

- Maintain quality by protecting testing time and Definition of Done standards even if it means shipping fewer features

This ensures on-time delivery without compromising the quality of shipped features.

Question 3: Git Command to Merge Feature Branch

git checkout main

git merge feature-branch-name

Or as a single operation:

git merge feature-branch-name main

Alternative (if using pull request workflow):

git checkout main

git pull origin main

git merge feature-daily-streak

git push origin main

The first command switches to the main branch, then merge incorporates the finished feature branch into main.

Question 4: SQL UPDATE Statement

UPDATE WordSessions

SET Status = 'Solved'

WHERE SessionID = 9002;

This corrects the bug by marking the session as solved when the player guessed the correct word (BRAIN = BRAIN).

Question 5: PERT Standard Deviation Calculation

PERT Formula for Standard Deviation:

σ = (Pessimistic - Optimistic) / 6

Given:

- Optimistic (O) = 3 hours

- Most Likely (M) = 7 hours

- Pessimistic (P) = 15 hours

Calculation:

σ = (15 - 3) / 6

σ = 12 / 6

σ = 2 person-hours

Answer: The standard deviation of the testing duration for the Daily Streak feature is 2 person-hours.

Additional Context (Optional): The PERT expected time would be calculated as: Expected Time (TE) = (O + 4M + P) / 6 = (3 + 28 + 15) / 6 = 46 / 6 ≈ 7.67 person-hours

This means the testing is most likely to take about 7.67 hours with a standard deviation of 2 hours, providing a range of approximately 5.67 to 9.67 hours for 68% confidence (±1σ).