E27-24

Multiplatform games

Case study E

Simple Math Challenge - QuickCalc (Change Request and EP)

Education-Sector Client Report - QuickCalc Math Challenge Game

This is a progress report on the QuickCalc project, an online math-challenge game used for classroom practice. Core modules - Question Generator and Scoring - are complete. The Leaderboard module is 70% done; Anti-Cheat has not started. Minor schedule slippage exists; the team is adding weekend shifts to recover. The client requested a 'score distribution chart' on the student profile page; the PM accepted it and plans to deliver it in the next update. QA has run integrated tests on completed modules and found no critical defects. A comprehensive system test will run before full release.

| Module | Status |
| --- | --- |
| Question Generator | Complete |
| Scoring | Complete |
| Leaderboard | In progress (70%) |
| Anti-Cheat | Not started |

- (2 p) How should the PM process this mid-project change request ('score distribution chart')?

- (2 p) True or False (justify): Leaving small schedule slips out of status reports does not harm client trust.

- (2 p) Which Git command pushes local commits to the remote repository's default branch?

- (2 p) Provide an SQL INSERT that adds an admin user (username = 'admin', password = 'abc123') to the Users table.

- (2 p) In the math challenge game, the 'totalScore' must be an integer between 0 and 100 inclusive.

- Apply Equivalence Partitioning:

    - List the valid partition and at least two invalid partitions.

    - Provide one concrete test value for each partition and explain why it belongs there.

Answers

Question 1: How to Process the Change Request

Proper Change Request Process:

The PM should NOT have immediately accepted the 'score distribution chart' request. Instead, the PM should follow a formal change control process:

- Document the Request: Log the change request with details (requester, description, business justification, date)

- Impact Analysis: Assess impact on:

  - Schedule (delivery timeline)

  - Resources (developer hours needed)

  - Budget (additional costs)

  - Scope (dependencies with existing modules)

  - Risk (delaying Anti-Cheat module which isn't started)

- Prioritize Against Current Work: Compare against incomplete work (Leaderboard 70%, Anti-Cheat not started). The team already has schedule slippage and is working weekends.

- Present Options to Client:

  - Accept and delay other features (e.g., Anti-Cheat)

  - Defer to Phase 2 / future release

  - Accept with additional budget/time

  - Reject with rationale

- Obtain Approval: Get formal sign-off from stakeholders before committing

- Update Project Plan: Revise timeline, backlog, and communicate changes to the team

Current Issue: Accepting it immediately without analysis risks further schedule slippage and may compromise Anti-Cheat delivery.

Question 2: True or False Statement

Answer: FALSE

Justification:

Leaving small schedule slips out of status reports harms client trust for several reasons:

- Transparency is Essential: Clients deserve honest progress updates; hiding problems damages credibility

- Small Slips Compound: Minor delays often grow into major issues if not addressed early

- Trust Erosion: When clients eventually discover hidden delays, they lose confidence in the PM and team

- Missed Opportunities: Early disclosure allows clients to adjust expectations or provide additional support

- Professional Standard: Honest reporting is a core project management principle

Best Practice: Report all schedule variances (even small ones) with mitigation plans. Example: "Leaderboard is 2 days behind schedule; team is adding weekend shifts to recover by Sprint 5."

This builds trust through transparency and demonstrates proactive risk management.

Question 3: Git Command to Push to Remote

git push origin main

Or if the default branch is named differently:

git push origin master

Or to push to the currently tracked remote branch:

git push

This command uploads local commits to the remote repository's default branch, making them available to other team members.

Question 4: SQL INSERT Statement

INSERT INTO Users (username, password)

VALUES ('admin', 'abc123');

Note: In a real production system, passwords should never be stored in plaintext. They should be hashed using bcrypt, Argon2, or similar before insertion:

-- Better practice (conceptual)

INSERT INTO Users (username, password)

VALUES ('admin', '$2a$10$hashed_password_here');

Question 5: Equivalence Partitioning for totalScore

Valid Partition:

- Partition 1 (Valid): Integers from 0 to 100 inclusive

  - Test Value: 50

  - Why: Falls within the valid range [0, 100], represents typical mid-range score

Invalid Partitions:

- Partition 2 (Invalid - Below Range): Values less than 0

  - Test Value: -5

  - Why: Negative numbers are outside the valid range, should be rejected

- Partition 3 (Invalid - Above Range): Values greater than 100

  - Test Value: 150

  - Why: Exceeds the maximum allowed score, should be rejected

- Partition 4 (Invalid - Non-Integer): Decimal or floating-point values

  - Test Value: 75.5

  - Why: Requirement specifies "integer" - decimals should be rejected or rounded

- Partition 5 (Invalid - Non-Numeric): Non-numeric data types

  - Test Value: "abc"

  - Why: String values cannot represent scores, should cause validation error

Summary Table:

| Partition | Type | Range/Condition | Test Value | Expected Result |
| --- | --- | --- | --- | --- |
| 1 | Valid | 0 ≤ score ≤ 100 (integer) | 50 | Accepted |
| 2 | Invalid | score < 0 | -5 | Rejected |
| 3 | Invalid | score > 100 | 150 | Rejected |
| 4 | Invalid | Non-integer decimal | 75.5 | Rejected |
| 5 | Invalid | Non-numeric | "abc" | Rejected |

This partitioning ensures comprehensive coverage of valid and invalid input scenarios.